Hinglish Chatbot — Project Plan v2

English-to-Hindi Transliterator + Conversational Layer Dataset: Dakshina (Google Research) · Stack: PyTorch + Flask + Ollama

0. Read This First — Decision Point on Ollama

This plan assumes Ollama is allowed because the only exam rule is "the core transliteration model must be trained from scratch." Ollama is a downstream service that generates conversational replies; it is not our submitted/graded model.

Before writing a single line of code, confirm this with the examiner. Two outcomes:

- Ollama allowed → follow this plan as-is.

- Ollama not allowed → drop Section 5, reposition the project as a "Hinglish-to-Hindi Transliteration System with Web Interface", and skip the /chat endpoint (keep only /transliterate and /compare). Everything else stays the same.

Either way, the core deliverable (the trained transliteration model) is identical, so we lose nothing by starting.

1. Project Overview

1.1 What we are building

A web chat interface where:

- The user types in Hinglish (Hindi typed phonetically in English letters).

- Our custom-trained transliteration model converts the script to Devanagari.

- Ollama (running an open-source LLM) reads the Devanagari text and generates a conversational Hindi reply.

- The full conversation is shown in the UI.

1.2 What the trained model does and does not do

- It does: convert Latin-script Hindi to Devanagari script. Pure character-level mapping.

- It does not: understand the question, generate replies, translate English to Hindi, or do any semantics.

This distinction is important when explaining the project. Our contribution is the transliterator. The chatbot wrapper is a demo container.

1.3 Mapping to exam guidelines

| Guideline | How it is satisfied |
| --- | --- |
| Hosted with user-friendly chat interface | Flask app + HTML/CSS/JS chat UI |
| Multiple models trained and compared | Three transliteration models with side-by-side comparison endpoint |
| Core model trained from scratch | All weights randomly initialized; trained only on Dakshina; checkpoints + loss curves prove this |

1.4 Pipeline (example)

User input:    "Ye pustak ka naam kya hai?"

↓

Tokenize:      ["Ye", "pustak", "ka", "naam", "kya", "hai"]

↓

Per-word transliterate (our model):

["ये", "पुस्तक", "का", "नाम", "क्या", "है"]

↓

Rejoin + punct: "ये पुस्तक का नाम क्या है?"

↓

Send to Ollama (with system prompt) → Hindi reply

↓

UI shows: Hinglish input, Hindi transliteration, Hindi reply

2. Dataset

2.1 Source

Dakshina by Google Research — github.com/google-research-datasets/dakshina.

We use only the Hindi lexicon (dakshina_dataset_v1.0/hi/lexicons/):

- hi.translit.sampled.train.tsv (~25K–30K word pairs — verify exact count after download)

- hi.translit.sampled.dev.tsv

- hi.translit.sampled.test.tsv

Format per line: devanagari_word \t romanized_word \t count

2.2 Preprocessing pipeline (Phase 1 deliverable)

1. Load all three TSVs

2. Drop rows with count column problems, nulls, duplicates

3. Lowercase Latin input (preserve Devanagari as-is)

4. Filter: keep only words with chars in [a-z] and [Devanagari Unicode block]

5. Build two character vocabularies:

- src_vocab: Latin chars + <SOS>, <EOS>, <PAD>, <UNK>

- tgt_vocab: Devanagari chars + matras + halant + <SOS>, <EOS>, <PAD>, <UNK>

6. Convert chars → integer indices

7. Save: vocab.pkl, train.pkl, dev.pkl, test.pkl

2.3 Sentence-level handling (for the chatbot)

The model is trained word-by-word, but the user types sentences. At inference:

def transliterate_sentence(text):

# Split on whitespace, preserve punctuation positions

tokens = re.findall(r"[a-zA-Z]+|[^\s\w]+|\s+|\d+", text)

out = []

for tok in tokens:

if re.fullmatch(r"[a-zA-Z]+", tok):

out.append(model.transliterate(tok.lower()))

else:

out.append(tok)   # punctuation, digits, spaces pass through

return "".join(out)

Handles: punctuation, numbers, mixed English words (passes them through unchanged — acceptable for a demo).

3. Models

We build three models as required. All are trained from scratch — no pretrained weights, no fine-tuning of existing models.

3.1 Comparison overview

| # | Model | Complexity | Realistic Word Accuracy | Role |
| --- | --- | --- | --- | --- |
| 1 | Rule-Based (proper Devanagari logic) | Low | ~55–65% | Baseline |
| 2 | LSTM Seq2Seq (no attention) | Medium | ~70–78% | Mid-tier trained model |
| 3 | LSTM Seq2Seq + Bahdanau Attention | High | ~82–90% | Primary model ⭐ |
| 4 (optional) | Mini Transformer (2-layer) | High | ~85–92% | Stretch goal |

Numbers are realistic-honest, not aspirational.

3.2 Model 1 — Rule-Based Transliterator (rewritten properly)

The version in the original plan would fail on real Hindi because it treats every Latin character as mapping to a standalone Devanagari letter. Real Devanagari uses consonant + vowel matra combinations and halant (्) for consonant clusters. Without these, "namaste" becomes garbage instead of नमस्ते.

Proper structure:

# models/rule_based.py

CONSONANTS = {

'kh':'ख','gh':'घ','ch':'च','chh':'छ','jh':'झ','th':'थ',

'dh':'ध','ph':'फ','bh':'भ','sh':'श','zh':'झ','ng':'ङ',

'k':'क','g':'ग','j':'ज','t':'त','d':'द','n':'न',

'p':'प','b':'ब','m':'म','y':'य','r':'र','l':'ल',

'v':'व','w':'व','s':'स','h':'ह','z':'ज़','f':'फ़',

}

VOWELS_STANDALONE = {

'aa':'आ','ee':'ई','oo':'ऊ','ai':'ऐ','au':'औ',

'a':'अ','i':'इ','u':'उ','e':'ए','o':'ओ',

}

VOWEL_MATRAS = {

'aa':'ा','ee':'ी','oo':'ू','ai':'ै','au':'ौ',

'a':'','i':'ि','u':'ु','e':'े','o':'ो',   # 'a' = inherent vowel

}

HALANT = '्'

def transliterate_word(word):

word = word.lower()

result, i = '', 0

while i < len(word):

# Try longest consonant match (3 chars then 2 then 1)

cons = next((c for L in (3,2,1) if (c := word[i:i+L]) in CONSONANTS), None)

if cons:

result += CONSONANTS[cons]

i += len(cons)

# Look for following vowel → use matra

vowel = next((v for L in (2,1) if (v := word[i:i+L]) in VOWEL_MATRAS), None)

if vowel:

result += VOWEL_MATRAS[vowel]

i += len(vowel)

elif i < len(word) and word[i] in 'bcdfghjklmnpqrstvwxyz':

result += HALANT   # consonant cluster

else:

# Standalone vowel (start of word, or after another vowel)

vowel = next((v for L in (2,1) if (v := word[i:i+L]) in VOWELS_STANDALONE), None)

if vowel:

result += VOWELS_STANDALONE[vowel]

i += len(vowel)

else:

i += 1   # unknown char, skip

return result

This will actually give you ~55–65% word accuracy on Dakshina, which is a legitimate baseline. Good baseline beats a broken baseline.

3.3 Model 2 — LSTM Seq2Seq

Architecture:

- Encoder: 1-layer Bidirectional LSTM (256 hidden units each direction)

- Decoder: 1-layer LSTM (512 hidden units)

- Embeddings: 64-dim, separate for src and tgt vocab

- Dropout: 0.3

Training config:

EMBEDDING_DIM = 64

HIDDEN_DIM    = 256

EPOCHS        = 30

BATCH_SIZE    = 64

LR            = 0.001

DROPOUT       = 0.3

TEACHER_FORCE = 0.5

SEED          = 42        # reproducibility

Loss: CrossEntropyLoss (ignore_index = PAD) Optimizer: Adam with lr=0.001, β=(0.9, 0.98) LR schedule: ReduceLROnPlateau on validation CER

Expected training time: ~25–35 min on Colab T4 for 30 epochs.

3.4 Model 3 — LSTM Seq2Seq + Bahdanau Attention ⭐

Architecture:

- Encoder: 2-layer Bidirectional LSTM (256 each direction)

- Bahdanau additive attention over all encoder outputs

- Decoder: 2-layer LSTM (512 hidden), attends to encoder at every step

- Embeddings: 128-dim

- Dropout: 0.4

Training config:

EMBEDDING_DIM = 128

HIDDEN_DIM    = 512

EPOCHS        = 50

BATCH_SIZE    = 64

LR            = 0.0005

DROPOUT       = 0.4

TEACHER_FORCE = 0.5         # anneal to 0.3 after epoch 30

GRAD_CLIP     = 1.0

SEED          = 42

Save checkpoint every 5 epochs. Keep best-by-validation-CER as attention_best.pt.

Inference: Beam search with width 5 (not greedy). This typically adds 5–10% word accuracy with no retraining — easy win.

Expected training time: ~70–90 min on Colab T4 for 50 epochs.

3.5 (Optional) Model 4 — Mini Transformer

If a member finishes early. 2 encoder + 2 decoder layers, 4 heads, d_model=128. Often beats LSTM+Attention on character-level tasks and trains faster. Skip if time-constrained.

3.6 Evaluation Metrics (run on test split for all models)

| Metric | What it measures | Target (Model 3) |
| --- | --- | --- |
| Word Accuracy (Top-1) | % of words transliterated exactly correctly | > 82% |
| Top-5 Accuracy | % where correct answer is in top-5 beam | > 93% |
| Character Error Rate (CER) | Edit distance / target length | < 8% |
| Mean Edit Distance | Avg Levenshtein per word | < 0.5 |

Dropped BLEU — it's a translation metric, not appropriate for character-level transliteration.

3.7 Required training artifacts ("from scratch" proof)

For the examiner to see this was actually trained from scratch:

- Loss curves — training/loss_curves.png showing train + validation loss per epoch for Models 2 and 3.

- Checkpoint files with epoch numbers in filenames.

- Training log — text file showing initial loss is high (~4–5) and drops, proving random initialization.

- model.summary() printouts showing parameter count + that all params are trainable.

Save these to training/artifacts/. Show them in the demo or the README.

4. System Architecture

4.1 Pipeline

┌────────────────────────────────────────────────────────────┐

│                    FLASK WEB SERVER                        │

│                                                            │

│  Browser  ──POST /chat──►  app.py                         │

│                              │                             │

│                ┌─────────────▼─────────────┐               │

│                │  Sentence tokenizer       │               │

│                │  + per-word transliterator│               │

│                │  (LSTM + Attention, beam) │               │

│                └─────────────┬─────────────┘               │

│                              │                             │

│                ┌─────────────▼─────────────┐               │

│                │  Ollama (local)            │              │

│                │  qwen2.5:7b / aya-expanse  │              │

│                │  + system prompt + history │              │

│                └─────────────┬─────────────┘               │

│                              │                             │

│  Browser  ◄──JSON response───┘                            │

└────────────────────────────────────────────────────────────┘

4.2 Folder structure

project/

├── training/

│   ├── 01_preprocess.ipynb

│   ├── 02_train_seq2seq.ipynb

│   ├── 03_train_attention.ipynb

│   ├── 04_evaluate.ipynb              # runs all metrics on test split

│   └── artifacts/

│       ├── loss_curves.png

│       └── training_log.txt

├── models/

│   ├── rule_based.py

│   ├── seq2seq.py

│   ├── attention.py

│   ├── vocab.pkl

│   ├── seq2seq_best.pt

│   └── attention_best.pt

├── inference/

│   ├── tokenize.py                    # sentence → tokens

│   └── beam_search.py

├── app.py                             # Flask backend

├── ollama_client.py                   # wraps Ollama calls + history

├── templates/

│   └── index.html

├── static/

│   ├── style.css

│   └── script.js

├── tests/

│   └── test_examples.py               # 20 hand-picked sentences

├── README.md

└── requirements.txt

4.3 Tech stack (pinned versions)

| Layer | Tech | Version |
| --- | --- | --- |
| Language | Python | 3.10 |
| ML framework | PyTorch | 2.1.0 |
| Backend | Flask | 3.0.0 |
| LLM runtime | Ollama | latest (≥ 0.3) |
| LLM model | qwen2.5:7b or aya-expanse:8b | — |
| Training | Google Colab T4 | — |
| HTTP | requests | 2.31.0 |
| Tokenizing | (stdlib re) | — |
| Plotting | matplotlib | 3.8.0 |

5. Ollama Integration

5.1 Model choice — NOT Llama 3

Llama 3's Hindi is unreliable — frequently replies in English or broken Hindi. Test these in order and pick the best:

- qwen2.5:7b — strong Hindi, fast on consumer GPU.

- aya-expanse:8b — Cohere's multilingual model, designed for low-resource languages including Hindi.

- gemma2:9b — fallback.

Pull during setup: ollama pull qwen2.5:7b

5.2 System prompt (critical — without this, replies are bad)

SYSTEM_PROMPT = """आप एक मित्रवत हिंदी सहायक हैं।

उपयोगकर्ता आपसे हिंदी में बात करेगा।

हमेशा हिंदी (देवनागरी लिपि) में उत्तर दें।

उत्तर संक्षिप्त रखें — अधिकतम 3 वाक्य।

यदि प्रश्न स्पष्ट नहीं है, तो विनम्रता से और जानकारी मांगें।

अंग्रेजी का प्रयोग न करें।"""

Translation for the README: "You are a friendly Hindi assistant. The user will speak to you in Hindi. Always reply in Hindi (Devanagari script). Keep replies short — max 3 sentences. If the question is unclear, politely ask for more info. Do not use English."

5.3 ollama_client.py (with conversation history)

import requests

class OllamaChat:

def __init__(self, model="qwen2.5:7b", system_prompt=SYSTEM_PROMPT, max_history=6):

self.model = model

self.history = [{"role": "system", "content": system_prompt}]

self.max_history = max_history

def chat(self, user_hindi):

self.history.append({"role": "user", "content": user_hindi})

try:

r = requests.post(

"http://localhost:11434/api/chat",

json={

"model": self.model,

"messages": self.history,

"stream": False,

"options": {"temperature": 0.7, "num_predict": 256}

},

timeout=30

)

r.raise_for_status()

reply = r.json()["message"]["content"]

self.history.append({"role": "assistant", "content": reply})

# keep history bounded: system + last N exchanges

if len(self.history) > 1 + 2 * self.max_history:

self.history = [self.history[0]] + self.history[-2*self.max_history:]

return reply

except requests.RequestException as e:

return f"[Ollama error — is `ollama serve` running? {e}]"

Uses the /api/chat endpoint (proper multi-turn) instead of /api/generate (one-shot).

6. Flask Application

6.1 Endpoints

| Endpoint | Method | Input | Output |
| --- | --- | --- | --- |
| / | GET | — | Renders chat UI |
| /chat | POST | {"message": "..."} | {"hindi_input": "...", "reply": "..."} |
| /transliterate | POST | {"message": "..."} | {"hindi": "..."} (no LLM call) |
| /compare | POST | {"message": "..."} | {"rule": "...", "seq2seq": "...", "attention": "..."} |
| /reset | POST | — | Clears conversation history |

6.2 app.py skeleton

from flask import Flask, request, jsonify, render_template

import torch, random, numpy as np

from models.attention import AttentionSeq2Seq

from models.seq2seq import Seq2Seq

from models.rule_based import transliterate_word as rule_translit

from inference.tokenize import transliterate_sentence

from ollama_client import OllamaChat

# Reproducibility

SEED = 42

random.seed(SEED); np.random.seed(SEED); torch.manual_seed(SEED)

app = Flask(__name__)

# Load all three models once at startup

device = torch.device('cuda' if torch.cuda.is_available() else 'cpu')

attention_model = AttentionSeq2Seq(...).to(device)

attention_model.load_state_dict(torch.load('models/attention_best.pt', map_location=device))

attention_model.eval()

seq2seq_model = Seq2Seq(...).to(device)

seq2seq_model.load_state_dict(torch.load('models/seq2seq_best.pt', map_location=device))

seq2seq_model.eval()

ollama = OllamaChat(model="qwen2.5:7b")

@app.route('/')

def index():

return render_template('index.html')

@app.route('/chat', methods=['POST'])

def chat():

text = request.json.get('message', '').strip()

if not text:

return jsonify({"error": "Empty message"}), 400

try:

hindi = transliterate_sentence(text, attention_model, beam_width=5)

reply = ollama.chat(hindi)

return jsonify({"hindi_input": hindi, "reply": reply})

except Exception as e:

return jsonify({"error": str(e)}), 500

@app.route('/compare', methods=['POST'])

def compare():

text = request.json.get('message', '').strip()

return jsonify({

"rule":      transliterate_sentence(text, rule_translit),

"seq2seq":   transliterate_sentence(text, seq2seq_model, beam_width=1),

"attention": transliterate_sentence(text, attention_model, beam_width=5),

})

@app.route('/reset', methods=['POST'])

def reset():

ollama.history = ollama.history[:1]   # keep system prompt only

return jsonify({"ok": True})

if __name__ == '__main__':

app.run(debug=False, port=5000)

6.3 Frontend requirements

- WhatsApp-style chat bubbles (user right, AI left).

- Each user message displays: original Hinglish (small grey) + transliterated Hindi (main).

- Loading state while waiting for response (typing dots).

- Error state if Ollama is down — show "AI service unavailable, transliteration still works."

- "Compare Models" button opens a modal showing all 3 outputs side-by-side.

- "Reset Conversation" button clears history.

- Mobile-responsive (test on phone width).

7. Development Timeline — 24 Hours, Parallel Tracks

The original plan was 7 hours of sequential training (Phases 3 and 4 back-to-back on the critical path). With three people, we can run two training jobs concurrently and develop the frontend with a stub model.

7.1 Critical path = ~14 hours (not 24)

Hour 0 ──── Phase 1: All hands on preprocessing (1.5 hr)

Hour 1.5 ── Three parallel tracks begin

├── Member 1: Flask + Ollama setup (uses rule-based as stub)

├── Member 2: Model 2 training (Colab account A)

└── Member 3: Model 3 training (Colab account B) + rule-based model

Hour 4   ── Member 2 done. Helps Member 1 on frontend.

Hour 6   ── Frontend done. Member 1 + 2 start integration.

Hour 9   ── Model 3 done. Plug into Flask, replace stub.

Hour 10  ── Full integration test.

Hour 11  ── Evaluation script run, metrics computed.

Hour 12  ── Bug fixes, demo prep.

Hour 14  ── Submission-ready.

Hour 14–24 Buffer / polish / sleep

7.2 Phase breakdown

| Phase | Task | Owner | Hours | Deliverable |
| --- | --- | --- | --- | --- |
| 1 | Dataset download, preprocessing, vocab | All 3 | 1.5 | vocab.pkl, train/dev/test .pkl |
| 2a | Rule-based model (proper Devanagari) | M3 | 1.5 | rule_based.py, tested |
| 2b | LSTM Seq2Seq training | M2 (Colab A) | 3 | seq2seq_best.pt + loss curve |
| 2c | LSTM+Attention training | M3 (Colab B) | 6 | attention_best.pt + loss curve |
| 3 | Beam search inference module | M2 | 1 | beam_search.py |
| 4 | Ollama setup + client | M1 | 1 | ollama_client.py, system prompt tuned |
| 5 | Flask backend (with stub model) | M1 | 2 | app.py, all endpoints |
| 6 | Frontend (chat UI) | M1 + M2 | 2.5 | index.html, script.js, style.css |
| 7 | Integration + swap stub for real model | All 3 | 1.5 | End-to-end working demo |
| 8 | Evaluation script + metrics | M3 | 1 | 04_evaluate.ipynb results |
| 9 | Demo prep, README, polish | All 3 | 2 | Final submission |

7.3 Team responsibilities

- Member 1 (Backend/UI): Flask app, Ollama integration, frontend chat UI, integration testing.

- Member 2 (Mid-tier ML): Model 2 training, beam search code, evaluation script, frontend assist.

- Member 3 (Lead ML): Rule-based model (proper version), Model 3 training, evaluation metrics, training artifacts.

8. Setup & Installation

8.1 requirements.txt (pinned)

torch==2.1.0

flask==3.0.0

requests==2.31.0

numpy==1.26.0

pandas==2.1.0

scikit-learn==1.3.0

matplotlib==3.8.0

tqdm==4.66.0

python-Levenshtein==0.23.0

8.2 Install & run

# 1. Clone the project

cd project/

# 2. Python dependencies

pip install -r requirements.txt

# 3. Install Ollama from https://ollama.com/download

# 4. Pull the Hindi-capable model

ollama pull qwen2.5:7b

# 5. Start Ollama (separate terminal)

ollama serve

# 6. Run Flask

python app.py

# 7. Open browser → http://localhost:5000

8.3 Training (Colab)

For each .ipynb:

- Open notebook → Runtime → Change runtime type → T4 GPU.

- Run all cells.

- Download the resulting .pt file to local models/.

9. Demo Strategy

9.1 Pick demo inputs that showcase the pipeline

Avoid ambiguous prompts ("Ye pustak ka naam kya hai?" with no context will get a vague reply, regardless of how good your model is). Use prompts that produce strong, demonstrably-Hindi replies:

- "Aaj mausam kaisa hai?" — weather chitchat

- "Mujhe ek chhota joke sunao" — joke request, fluent reply

- "Bharat ki rajdhani kya hai?" — factual, confident reply

- "Tum kaun ho?" — chatbot self-intro, shows persona

- "Main udaas hoon" — emotional, shows empathetic reply

- "Ek se das tak ginti karo" — counting, shows numeric Hindi

9.2 Demo script (5 minutes)

- (30s) Architecture diagram on screen, explain the split: "our model does the script, off-the-shelf LLM does the reply."

- (30s) Show training loss curve. Highlight initial loss → final loss to prove "from scratch."

- (1 min) Live chat with 3–4 inputs from the list above.

- (1 min) Click "Compare Models" — show all 3 outputs side-by-side for a word the rule-based model gets wrong (e.g. "knowledge" → both seq2seq models get it, rule-based fails).

- (1 min) Show evaluation metrics table (Word Acc, Top-5, CER, Edit Distance for all 3 models).

- (1 min) Q&A buffer.

10. Submission Checklist

| Item | Done | Notes |
| --- | --- | --- |
| Rule-based model (proper Devanagari logic) | ☐ | rule_based.py |
| LSTM Seq2Seq trained | ☐ | seq2seq_best.pt |
| LSTM+Attention trained | ☐ | attention_best.pt |
| Beam search inference | ☐ | beam_search.py |
| Training loss curves saved | ☐ | training/artifacts/loss_curves.png |
| Training log (proves from-scratch) | ☐ | training/artifacts/training_log.txt |
| Evaluation metrics computed | ☐ | All 4 metrics × 3 models in README |
| Flask app running on localhost:5000 | ☐ | — |
| Ollama integrated (non-Llama-3 model) | ☐ | qwen2.5:7b or aya-expanse:8b |
| System prompt tuned | ☐ | Hindi-only enforced |
| Conversation history (/api/chat) | ☐ | — |
| Sentence-level transliteration | ☐ | Handles punct, numbers, spaces |
| Chat UI with loading + error states | ☐ | — |
| Compare-Models feature | ☐ | /compare endpoint + UI button |
| Reset Conversation button | ☐ | /reset endpoint |
| Mobile responsive | ☐ | Test at 375px width |
| README with metrics + dataset citation | ☐ | Cite Dakshina (Google Research) |
| End-to-end tested with 10+ inputs | ☐ | — |

11. Risk Register

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Ollama not allowed | Medium | Drop Section 5, ship transliterator-only (see Section 0) |
| Attention model doesn't converge in 50 epochs | Low | Reduce LR, train 20 more epochs, or fall back to Model 2 as primary |
| Colab disconnect during training | High | Save checkpoint every 5 epochs; resume from last checkpoint |
| Ollama replies in English | High (with Llama 3) / Low (with Qwen/Aya) | Use Qwen 2.5 or Aya; strict system prompt |
| Out-of-vocab Hinglish words at demo | Medium | Beam search handles novel chars well; fall back to rule-based for unknown chars |
| Hindi text rendering broken in browser | Low | Set <meta charset="utf-8">, use font-family: 'Noto Sans Devanagari', sans-serif; |
| Last-minute integration breaks | Medium | Member 1 develops Flask against rule-based stub from hour 1.5; swap is 1-line change |

12. Things We Are Explicitly Not Doing (and why)

Keep scope tight. Do not be tempted to add:

- Voice input / TTS — fun but eats 3+ hours and is irrelevant to graded criteria.

- English-to-Hindi translation — outside scope; we transliterate, we don't translate.

- Fine-tuning Ollama's LLM — violates "no pretrained" if interpreted strictly, and we don't have time.

- A 4th custom intent classifier — Ollama handles intent implicitly.

- Reverse direction (Hindi → Hinglish) — not asked for.

Good luck. Build the rule-based model first (1.5 hours, low risk), start both training jobs by hour 1.5, and you have 12 hours of buffer.